Change Management

A popular e-commerce company is planning to upgrade its online platform to improve user experience and handle more traffic. The planned changes include:

- Upgrading the backend servers and database systems.

- Introducing a new recommendation engine for personalized product suggestions.

- Improving the mobile app’s checkout process.

- Responding to an unexpected security vulnerability discovered in the payment gateway during testing.

The company has a dedicated Change Control Board (CCB) that approves all changes, and they want to ensure all updates are properly planned, tested, and documented.

Questions:

- Change Request:

  - What would be included in the initial change requests for this scenario?

  - Who would typically submit them?

- Change Impact Assessment:

  - Identify at least three potential impacts of these changes on resources, timelines, and risks.

- Change Authorization:

  - Who should approve these changes, and why is this step important?

- Change Implementation:

  - Outline a step-by-step approach to implement the upgrades and new features.

- Change Verification:

  - How should the company verify that the changes meet requirements and do not introduce new defects?

- Change Closure:

  - What documentation should be prepared once the changes are completed?

  - Why is it important to formally close the change requests?

- Type of Change Management:

  - Classify each of the following under Anticipatory, Reactive, Incremental, or Strategic Change Management:

    - Upgrading backend servers for scalability

    - Adding the recommendation engine gradually over time

    - Fixing the unexpected security vulnerability

    - Company-wide mobile app redesign